DHARMIC AI DECISION ENGINE

Bhagavad Gita + Chanakya Niti
AI-Powered Decision Support & Life Guidance Web Application

PROJECT REPORT
System Design • Workflow • Technology Stack • Implementation Plan • Resources

Version 1.0 | October 2026

# 1. Executive Summary

Dharmic AI Decision Engine is a citation-grounded AI web application designed to help users think through real-life dilemmas by combining two complementary knowledge frameworks: the Bhagavad Gita for ethical and internal clarity, and Chanakya Niti for pragmatic and strategic analysis.

The system is not intended to make decisions on behalf of users. Instead, it acts as a decision-support and reflective guidance system. A user's dilemma is classified, relevant source material is retrieved using Hybrid RAG, conceptual relationships are explored through a knowledge graph, and an LLM synthesizes the verified context into an understandable response with traceable citations and an actionable plan.

# 2. Core Purpose

The core purpose is to reduce decision paralysis and improve the quality of reasoning by combining inner clarity with external strategy. The Bhagavad Gita perspective focuses on duty, emotional stability, detachment from outcomes and ethical clarity. The Chanakya perspective focuses on strategy, risk, competition, resources, timing and practical execution.

# 3. High-Level Objectives

Provide three analytical modes: Gita, Chanakya, and Synthesis.

Ground philosophical insights in a verified source registry rather than allowing the LLM to invent citations.

Retrieve relevant teachings using semantic vector search and conceptual relationships.

Adapt analysis to real-life contexts such as career, education, workplace conflict, leadership, relationships and financial decisions.

Convert retrieved wisdom into a modern, practical and clearly structured action plan.

Maintain an auditable mapping between generated claims and source verses/sutras.

Provide a scalable architecture suitable for an AI/ML engineering portfolio and eventual production deployment.

# 4. User Workflow

| Step | Stage | What Happens |
| --- | --- | --- |
| 1 | User opens the web application | Landing page and dilemma input. |
| 2 | User describes a dilemma | Free-text problem statement. |
| 3 | User selects a mode | Gita, Chanakya, or Synthesis. |
| 4 | API validates input | Authentication, sanitization, rate limits and schema validation. |
| 5 | Dilemma is classified | Emotional, ethical, strategic or hybrid context. |
| 6 | Knowledge is retrieved | Vector retrieval + knowledge graph traversal. |
| 7 | Context is fused and re-ranked | Best supporting sources are selected. |
| 8 | LLM generates structured analysis | Perspectives, synthesis, citations and action plan. |
| 9 | Output is validated | Citation and safety guardrails verify the response. |
| 10 | Response is streamed | Next.js displays the answer progressively. |
| 11 | Result is saved | User can review history and citations later. |

# 5. Complete System Architecture

The target architecture is divided into six logical layers:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation Layer | Next.js, React, TypeScript, Tailwind CSS | User interface, analysis results, history, authentication screens. |
| API Layer | FastAPI, Pydantic | Authentication, validation, routing, rate limiting, API contracts. |
| AI Intelligence Layer | Classifier, retrieval orchestrator, re-ranker, prompt manager, LLM, citation validator | Dilemma understanding, retrieval, synthesis and verification. |
| Knowledge Layer | PostgreSQL, Qdrant/pgvector, Neo4j | Verified source registry, semantic vectors and conceptual relationships. |
| Caching / Session Layer | Redis | Rate limiting, caching, temporary state and performance optimization. |
| Infrastructure Layer | Docker, CI/CD, logging, monitoring, cloud hosting | Reproducible environments, deployment and production operations. |

# 6. End-to-End AI Processing Flow

User Query → Input Guardrails → Dilemma Classification → Query Embedding → Vector Search + Knowledge Graph Traversal → Context Fusion → Cross-Encoder Re-ranking → LLM Synthesis → Citation Validation → Safety Validation → Database Logging → SSE Streaming → Frontend.

# 7. Hybrid RAG Design

The retrieval system combines semantic similarity with explicit conceptual relationships. Vector retrieval finds passages that are semantically close to the user's dilemma, while the knowledge graph identifies related concepts, emotions, life situations and principles. The combined candidates are then re-ranked before being passed to the LLM.

| Component | Technology | Purpose | Output |
| --- | --- | --- | --- |
| Vector Retrieval | Qdrant or pgvector | Semantic similarity | Top 5–10 source candidates |
| Graph Retrieval | Neo4j | Concept and relationship traversal | Related concepts/principles/verses |
| Context Fusion | Python service | Merge, deduplicate and filter | Combined evidence |
| Re-ranking | Cross-encoder | Query-document relevance | Top 3–5 strongest sources |

# 8. Three Intelligence Modes

| Mode | Primary Lens | Focus |
| --- | --- | --- |
| Gita Mode | Ethical / Dharmic | Duty, emotional stability, attachment, fear, action and inner clarity. |
| Chanakya Mode | Tactical / Pragmatic | Risk, competition, leverage, timing, diplomacy, resources and execution. |
| Synthesis Mode | Unified | Combines internal resilience and external strategy into a balanced action plan. |

# 9. Technology Stack

| Area | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + React + TypeScript + Tailwind CSS | Web UI, responsive design, SSR/SSG and streaming integration. |
| Backend | Python 3.11+ + FastAPI + Pydantic | Async APIs, validation and AI/ML integration. |
| ORM / DB Access | SQLAlchemy + Alembic | Database models and schema migrations. |
| Relational DB | PostgreSQL | Users, verses, source registry, dilemmas, citations and history. |
| Vector DB | Qdrant OR PostgreSQL + pgvector | Embedding storage and semantic retrieval. |
| Knowledge Graph | Neo4j + Cypher | Conceptual relationships and multi-hop retrieval. |
| Cache | Redis | Caching, rate limiting and temporary state. |
| Embeddings | bge-large-en-v1.5 (or current equivalent) | Dense semantic representations. |
| Re-ranking | Cross-encoder model | Improve relevance of retrieved evidence. |
| LLM | Cloud LLM or approved local LLM | Reasoning and synthesis over verified context. |
| API / Streaming | REST + Server-Sent Events (SSE) | Request/response and progressive answer delivery. |
| Authentication | JWT + secure password hashing | User identity and protected resources. |
| Testing | Pytest + frontend test framework | Backend, retrieval and UI testing. |
| Containers | Docker + Docker Compose | Local development and reproducible deployment. |
| Version Control | Git + GitHub/GitLab | Source control and collaboration. |
| Observability | Structured logs + metrics + error tracking | Production monitoring and debugging. |

# 10. Recommended Software & Development Tools

| Priority | Software / Tool | Purpose |
| --- | --- | --- |
| Required | Windows 10/11, macOS or Linux | Development operating system. |
| Required | VS Code or JetBrains IDE | Code development. |
| Required | Git | Version control. |
| Required | Python 3.11+ | Backend and AI services. |
| Required | Node.js LTS + npm | Next.js frontend. |
| Required | PostgreSQL | Primary relational database. |
| Required | Docker Desktop | Containerized local services. |
| Recommended | Postman or Insomnia | API testing. |
| Recommended | pgAdmin / DBeaver | Database inspection and SQL development. |
| Recommended | Neo4j Desktop / Neo4j Browser | Knowledge graph development. |
| Recommended | Qdrant local/cloud | Vector search. |
| Recommended | Redis Insight | Redis inspection and debugging. |
| Recommended | GitHub | Repository hosting and CI/CD. |
| Optional | Figma | UI/UX planning. |
| Optional | Jupyter Notebook | Data cleaning, embedding experiments and evaluation. |

# 11. Hardware & Compute Resources

| Resource | Recommendation | Purpose |
| --- | --- | --- |
| Development PC | Recommended: 16 GB RAM, 4+ CPU cores, 512 GB SSD or more | Comfortable Docker + database + frontend/backend development. |
| GPU | Optional for cloud LLM/embedding APIs; 8–12 GB VRAM or more if running medium local models | Local inference and embedding generation. |
| Storage | At least 20–30 GB free for local development; more for models/logs | Containers, datasets and model files. |
| Internet | Stable broadband | Cloud APIs, package installation, deployment and source verification. |
| Cloud | Optional initially; recommended for production | Managed DB, vector DB, Neo4j and application hosting. |

# 12. Data Requirements

| Dataset | Target | Required Content |
| --- | --- | --- |
| Bhagavad Gita | 700 verses across 18 chapters | Sanskrit, transliteration, verified translation, source metadata and contextual notes. |
| Chanakya Niti | Approximately 340 aphorisms/sutras depending on the selected edition | Original text, translation, source metadata and contextual notes. |
| Concept Ontology | Duties, emotions, dilemmas, principles and life situations | Graph relationships and classification. |
| Evaluation Dataset | Target 100+ curated dilemmas for MVP evaluation | Retrieval, grounding, citation and answer-quality testing. |

# 13. Core PostgreSQL Data Model

| Table | Purpose |
| --- | --- |
| users | User account and identity data. |
| verses | Verified Gita and Chanakya source registry. |
| sources | Edition, translator, provenance and verification metadata. |
| concepts | Normalized philosophical and real-life concepts. |
| user_dilemmas | User questions, selected mode and generated response metadata. |
| dilemma_citations | Auditable mapping between a dilemma response and verified source verse. |
| saved_dilemmas | Optional user-saved analyses. |
| audit_logs | Security, validation and system events. |

# 14. Knowledge Graph Model

Example node types: Concept, Emotion, Dilemma, LifeSituation, Principle and Verse. Example relationships: RESOLVED_BY, EXPLAINS, RELATED_TO, APPLIES_TO, GOVERNED_BY and CONTRADICTS. The graph should be treated as a curated knowledge layer, not as an automatically trusted output.

# 15. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/dilemmas/analyze | Analyze a user dilemma. |
| POST | /api/v1/search | Semantic evidence search. |
| GET | /api/v1/verses/{id} | Retrieve verified verse metadata. |
| GET | /api/v1/history | Get authenticated user's history. |
| POST | /api/v1/auth/login | Authenticate user. |
| POST | /api/v1/auth/register | Create user account. |
| GET | /api/v1/health | Health check. |
| GET | /api/v1/stream/{request_id} | Optional SSE stream endpoint. |

# 16. Security & Guardrails

JWT-based authentication for protected user resources.

Password hashing; never store plaintext passwords.

Input validation and sanitization using Pydantic.

Rate limiting using Redis.

Prompt-injection resistance and strict separation of system instructions from user content.

No fabricated chapter/verse/sutra references.

Citation validation against the verified source registry.

HTTPS in production and secure secret management.

Structured audit logs without unnecessarily storing sensitive user content.

Clear high-stakes guidance boundaries: the system is decision support, not a substitute for qualified medical, legal, financial or mental-health professionals.

# 17. Citation Guardrail Workflow

Every generated citation should be extracted from the structured LLM response and checked against the verified PostgreSQL registry. If a reference does not exist, the response is rejected or regenerated. The final UI should distinguish source text, translation, interpretation and modern application.

# 18. Phased Implementation Plan

| Phase | Area | Deliverable |
| --- | --- | --- |
| Phase 0 | Requirements & architecture | Finalize scope, user journeys, schemas and system boundaries. |
| Phase 1 | Project setup | Create Git repository, FastAPI backend, Next.js frontend and environment configuration. |
| Phase 2 | Knowledge ingestion | Acquire/verify source material, clean data and create the source registry. |
| Phase 3 | PostgreSQL | Implement verses, concepts, dilemmas and citation mapping. |
| Phase 4 | Embeddings | Generate embeddings and load vector store. |
| Phase 5 | Basic RAG | Implement semantic retrieval and a basic grounded answer. |
| Phase 6 | Three modes | Implement Gita, Chanakya and Synthesis prompts/services. |
| Phase 7 | Knowledge graph | Create Neo4j ontology and relationships. |
| Phase 8 | Hybrid RAG | Combine vector and graph retrieval with re-ranking. |
| Phase 9 | Guardrails | Implement structured output, citation validation and safety checks. |
| Phase 10 | Backend | Organize production FastAPI services and APIs. |
| Phase 11 | Frontend | Build landing page, analysis UI, result cards and history. |
| Phase 12 | Streaming | Implement SSE progressive responses. |
| Phase 13 | Auth & history | JWT authentication, profiles and saved dilemmas. |
| Phase 14 | Redis | Caching, rate limiting and session/temporary state. |
| Phase 15 | Evaluation | Build benchmark dataset and retrieval/grounding metrics. |
| Phase 16 | Docker & deployment | Containerize services and deploy to cloud. |
| Phase 17 | Production hardening | Monitoring, cost optimization, performance and security review. |

# 19. Testing & Evaluation Strategy

| Area | Metrics | Question |
| --- | --- | --- |
| Retrieval | Recall@K, Precision@K, MRR, NDCG | Does the system retrieve the correct teachings? |
| Grounding | Citation accuracy and citation completeness | Are claims tied to verified sources? |
| Generation | Relevance, faithfulness, clarity and actionability | Is the final answer useful and grounded? |
| System | Latency, error rate, throughput | Does the platform perform reliably? |
| Security | Auth, rate limits, prompt-injection and data-access tests | Can the system resist common attacks? |
| UX | Task completion and response readability | Can a user understand and use the result? |

# 20. Project Deliverables

Responsive production-style web application.

Verified Bhagavad Gita and Chanakya knowledge registry.

Vector retrieval pipeline.

Neo4j knowledge graph.

Hybrid RAG orchestration service.

Citation and hallucination guardrail layer.

Gita, Chanakya and Synthesis analysis modes.

FastAPI backend with documented APIs.

Next.js frontend with streaming responses.

Authentication and user history.

Automated tests and AI evaluation dataset.

Docker-based local development environment.

Deployment documentation and architecture diagrams.

# 21. Minimum Viable Product (MVP)

For the first usable release, keep the architecture smaller: Next.js + FastAPI + PostgreSQL + Qdrant/pgvector + one LLM + citation validation. Neo4j, Redis, advanced authentication, streaming and production monitoring can be added after the core RAG quality is proven.

# 22. Recommended MVP Architecture

User → Next.js → FastAPI → Query Embedding → Vector Search → Verified Verses → LLM → Citation Validator → PostgreSQL → Next.js. This provides a complete demonstrable AI product before the more advanced knowledge-graph and infrastructure components are introduced.

# 23. Resource & Cost Planning

Exact cloud costs depend on traffic, model choice, embedding volume, database size and provider. During development, use local Docker services wherever practical and use managed/cloud services only when they materially improve the workflow. Keep API keys and paid services behind environment variables so the application can switch providers without changing business logic.

# 24. Suggested Repository Structure

dharmic-ai/
├── frontend/
│   ├── app/
│   ├── components/
│   ├── hooks/
│   ├── lib/
│   └── types/
├── backend/
│   └── app/
│       ├── api/
│       ├── core/
│       ├── models/
│       ├── schemas/
│       ├── services/
│       ├── db/
│       └── prompts/
├── data/
│   ├── raw/
│   ├── cleaned/
│   └── processed/
├── scripts/
│   ├── ingestion/
│   ├── embeddings/
│   └── validation/
├── tests/
├── docker/
├── .env.example
├── docker-compose.yml
└── README.md

# 25. Final Project Definition

Dharmic AI Decision Engine is a Hybrid RAG-based AI decision-support platform that combines verified Bhagavad Gita and Chanakya Niti knowledge with semantic retrieval, a knowledge graph, re-ranking and LLM reasoning. Its defining engineering principle is that the LLM is not the source of truth: verified source data and citation validation form the trust layer, while the LLM performs contextual explanation and synthesis.

# 26. Practical Development Order

Build intelligence first, infrastructure second. Start with PostgreSQL + vector retrieval + LLM + citation validation. Once this produces reliable grounded answers, add Neo4j for conceptual retrieval, then Redis, authentication, streaming, evaluation, Docker and cloud deployment. This sequence minimizes complexity and gives you a working milestone at every stage.

# Appendix A — Suggested Environment Variables

APP_ENV=development
DATABASE_URL=postgresql://...
REDIS_URL=redis://...
VECTOR_DB_URL=...
NEO4J_URI=...
NEO4J_USERNAME=...
NEO4J_PASSWORD=...
LLM_API_KEY=...
EMBEDDING_MODEL=...
JWT_SECRET=...
FRONTEND_URL=http://localhost:3000

# Appendix B — Important Engineering Principles

The verified knowledge base is the source of truth.

The LLM must distinguish source text from interpretation.

Every citation must be validated before presentation.

Retrieval quality should be measured, not assumed.

Keep the three reasoning modes logically isolated before synthesis.

Store provenance for every source document.

Design APIs and services so the LLM provider can be replaced.

Do not expose secrets in source control.

Treat user data as private and minimize unnecessary retention.

Keep the UI simple: the user should see clarity, evidence and action—not the complexity of the underlying AI stack.